Project Definition Document

Programme: BSc Computer Science

Student: Hamza Abba

Email: hamza.abba@city.ac.uk

Consultant: Alexis Pister

Project Title: AI-Based Eye Screening and Eye Health

Proposed by: Myself

Intellectual Property / External Arrangements: None

Additional Commitments: None

Word Count:

Project Title and Summary

Title: Automated Eye Disease and Eye Screening Using Machine Learning

Summary:

This project aims to build a program that is capable of automatically screen retinal images that being a close-up image of the eye or even a fundal image as seen in Appendix A. This will detect signs of common eye diseases such as diabetic retinopathy, glaucoma, cataract etc. Using machine learning, the program will classify retinal images as healthy or have potential abnormality assisting the user in early detection and signs. The project will focus on building and evaluating a machine learning model using publicly available datasets, with attention to ethical data use and patient privacy.

Problem to be solved

Eye diseases such as diabetic retinopathy and glaucoma can progress silently and lead to irreversible vision loss if undetected and not treated. Early screening and monitoring of eye health is essential, yet access to ophthalmologists is limited in many regions.

Existing AI-based systems focus on diagnosing advanced disease states. There is a lack of publicly available tools aimed at early detection and preventive eye health monitoring for general users.

This project aims to bridge the gap through developing a machine learning model which not only detects disease but also evaluates features associated with overall eye health, offering a preventive insight for individuals.

Existing work:

- Gulshan et al. (2016) developed a deep learning model for diabetic retinopathy detection (JAMA), achieving near-clinician accuracy.

- Ting et al. (2019) reviewed AI-based ophthalmology systems and highlighted ethical implications (Br J Ophthalmol).

- Li et al. (2022) explored early glaucoma detection using CNNs (Ophthalmology Science).

Project Objectives

Main Objective:

This project shall design, implement, and evaluate a machine learning based system for automatic retinal image screening that detects early signs of disease and provides general visual-health feedback.

Test / Evidence of Achievement:

The prototype will be shown to process test images including an image of my own eye and correctly classify them as Healthy, Early Signs, or Diseased with measurable accuracy. A working interface and evaluation report will show achievement.

Sub-Objectives and Tests

- Sub-Objective: This project shall conduct a structured literature and technology review on AI-based retinal image analysis and preventive eye-health monitoring

How Tested: Completion of a reference summary identifying existing models, datasets, and performance metrics

- Sub-Objective: This project shall collect and preprocess publicly available retinal image datasets suitable for classification

How Tested: Dataset prepared and verified. Preprocessing code runs without errors.

- Sub-Objective: This project shall develop and train a convolution neural network (CNN) model to classify retinal images as healthy, early signs or diseased.

How Tested: Training and validation visualisation graphs representing the curves. Confusion matrix and quantitative metrics such as accuracy, precision, recall.

- Sub-Objective: This project shall incorporate a user interface which enables users to upload their image and receive their feedback

How Tested: Demo tested locally. Test users confirm upload, processing and display of results

- Sub-Objective: This project will incorporate basic non-medical eye-health feedback for healthy users such as illumination, vessel visibility and focus quality

How Tested: Output text generated automatically for ‘Healthy’ images, correctness checked manually against the image features

Project Beneficiaries

The beneficiaries I would split into three categories: Patients and general users, Clinicians and researchers, Students and academics.

Patients and general users will benefit from increased awareness and knowledge of their eye-health. The system provides feedback and early-warning signs and alerts based on retinal images, encouraging users to seek professional medical screening when necessary. This supports proactive eye care and prevention of disease profession. In evident of the project end, the prototype will demonstrate functional image analysis and health-feedback output for sample user cases.

Clinicians and researchers can use the system as a proof-of-concept tool for automated triage or as an educational demo in public-awareness campaigns. It can showcase how AI might assist in pre-screening and prioritising patients for further medical review. Evidence at project end is the final report will include model performance metrics and examples of interpretability outputs that could inform triage research

Students and academics will benefit through having access to an educational demonstrator which illustrates responsible and ethical application of ML in healthcare context. It reinforces good practise in things like data governance, fairness and explainable AI. Evidence at project end, the implementation, documentation and LSEPI section will represent how ethical and professional considerations were applied.

Project Plan

This project will use an agile-inspired approach with discrete activities: literature review, data preparation, model development, interpretability, interface, evaluation and documentation. The tools is the use of the programming language Python and libraries such as TensorFlow, Pandas, PyTorch, Matplotlib. Training will use a virtual GPU such as Google Colab.

Project-specific outputs:

- Preprocessed retinal dataset and preprocessing scripts

- Trained CNN model (baseline and improved)

- Interpretability artifacts (Grad-CAM heatmaps)

- Simple UI (Streamlit) for uploading retinal images and returning classification + feedback

- Evaluation report (metrics + confusion matrices)

- LSEPI & Ethics documentation (Ethics checklist, Consent templates if testing)

Below is a Gantt chart representing 12 weeks of project calendar:

| Task | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PDD & Ethics |  |  |  |  |  |  |  |  |  |  |  |  |
| Literature Review |  |  |  |  |  |  |  |  |  |  |  |  |
| Data Prep |  |  |  |  |  |  |  |  |  |  |  |  |
| Baseline Model |  |  |  |  |  |  |  |  |  |  |  |  |
| Model Improve |  |  |  |  |  |  |  |  |  |  |  |  |
| Explainability |  |  |  |  |  |  |  |  |  |  |  |  |
| Interface Dev |  |  |  |  |  |  |  |  |  |  |  |  |
| Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |
| Report Writing |  |  |  |  |  |  |  |  |  |  |  |  |
| Final Submission |  |  |  |  |  |  |  |  |  |  |  |  |

Risks Affecting the Project

Below will represent different risks to the project with a prevention strategy and contingency

- Dataset issues:

Within the dataset I will use in training the model, we may have issues of having imbalanced or low-quality images. While the likelihood isn’t high, the impact if this happens will be high. To prevent this, the use of multiple public datasets (APTOS, Messidor, EyePACS). For contingency, I would have to simplify the model to binary classification of two answers (Healthy vs Diseased) if three-class accuracy is unreliable.

- Model under-performance or training instability:

The impact to my project of having an underperforming model will be high. This is due to it causing the results to be inaccurate and misleading for the users who submit their retinal images. To mitigate this, I’ll use transfer learning (ResNet, EfficientNet) with early stopping and tuned hyperparameters. For contingency, I’ll present reduced-scope prototype showing interpretability even if the accuracy is low.

- Limited computational recourses:

The impact of having limited computational resources will be medium. While not having access to a powerful GPU for training the model, it causes a time constraint as it will take longer for the model to train. To prevent this, I’ll use Google Colab Pro which is a service provided by Google to let me use their GPU to train my neural network. To Mitigate this, I can reduce image resolution or even use pre-trained models to complete on time

### Legal, Social, Ethical and Professional Issues (LSEPI)

Legal:

- Use only publicly available, anonymized datasets; no identifiable personal data.

- Compliance with GDPR and data-license conditions.

- Open-source frameworks (TensorFlow, Streamlit) used under permitted licenses (Apache 2.0, MIT).

Social:

- Promotes preventive healthcare awareness.

- Contributes to accessibility of eye screening, particularly in low-resource areas.

- Potential societal risk: users misunderstanding outputs mitigated by clear disclaimers and user guidance.

Ethical:

- Project classified as Minimal Risk (no vulnerable participants).

- Any peer usability test will use approved Participant Information Sheet and Consent Form.

- No health data collected; results presented as educational feedback only.

- Transparent reporting with no fabricated or AI-generated data.

Professional:

- Conforms to BCS and ACM Codes of Conduct: integrity, competence, respect for privacy, and avoidance of harm.

- All reused work (code, datasets, images) will be properly cited.

- Maintain professional communication and documentation through GitLab logs and meeting notes.

Appendix A: